**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | VIHARI (Tentative) |
| **Day:** | May 09, 2023 |
| **Team Members:** | 1. Pydi Venkata Satya Ramesh Adapa - Project Manager  2. Jyothsna Pamarthi - Team Lead  3. Anjali Bhogireddy - Full Stack Developer  4. Sushmita Yelamakonda - Tester  5. Jagadeesh Ponnam - Scrum Master  6. Ravi Chandra Yalla - Full Stack Developer |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Brainstorming meetings with the project team to come up with new project ideas. * Based on elements including market demand, competitiveness, technological viability, and resource availability, assess each idea's viability. * Prioritize the concepts that have the best chance of succeeding for future research and prototyping. |
| **Achieved objectives** | Discussed the project idea and analyzed feasibility of the project. |
| **Missed objectives and make-up plan** | None |
| **Plan for next day\*\*** | Discuss the project idea with client to finalize and plan accordingly |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.