**WEEKLY REPORT (Individual)**

|  |  |
| --- | --- |
| **Project Name:** | Aha – World of Taste |
| **Week:** | W13: 11-13-2023 to 11-29-2023 |
| **Name:** | Sushmita Yelamakonda - Full Stack Developer |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | 1. Integrate a notification icon. 2. Implement a filtering mechanism in order management. 3. Enable sorting functionality based on order dates. |
| **Achieved objectives** | 1. Established a notification icon. 2. Successfully incorporated a Filter button for order management. 3. Implemented sorting capabilities based on order dates. |
| **Missed objectives and make-up plan** | None. |
| **Plan for next week\*\*** | 1. Continue ongoing development. 2. Focus on UI design enhancements. 3. Address any additional features or refinements based on client feedback. |