**WEEKLY REPORT (Individual)**

|  |  |
| --- | --- |
| **Project Name:** | Aha – World of Taste |
| **Week:** | Week #2: 08-28-2023 to 09-01-2023 |
| **Name:** | Sushmita Yelamakonda - Full Stack Developer |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | 1. Define Live chat goals and success criteria. 2. Collect the requirements. 3. Discuss with team. 4. Develop a plan. 5. Begin the development. |
| **Achieved objectives** | 1. Define Live chat goals and success criteria. 2. Collected the requirements. 3. Discussed in detail among team members. 4. Received feedback from client. |
| **Missed objectives and make-up plan** | None. |
| **Plan for next week\*\*** | 1. Continue the development process. 2. Design the user interface (UI) |